## Slide 1
Sonata Knowledge Assistant
POC v2 Voice Demo + Phase 1 Strategy
Royal London UAR/ISA Pilot · 12 Weeks · $238K Support Savings
Phase 0: ✅ PROVEN (27/27 correct, 100% cited, SME sign-off)
Phase 0.5: 🎤 Voice demo (2 weeks, $0, Whisper + Web Speech)
Phase 1: Royal London UAR/ISA (12 weeks, $20K, $238K/yr ROI)

## Slide 2
The Problem
Sonata knowledge fragmented across 4 systems (Wiki, Jira, Bitbucket, X-ray)
No unified query layer — answering functional questions requires manual SME cross-referencing
Upgrade assessments take 2–3 days per client (vs. target: 1 hour with assistant)
Same ~5 senior engineers field every "how does X work" question — bottleneck
Royal London: 80+ UAR/ISA support tickets/month consuming team bandwidth

## Slide 3
Phase 0: POC — ✓ COMPLETE
What We Built
Single feature: searchEmployer pagination
20–30 curated test questions
Proof: ingest → index → retrieve → cite
Cost: ~$0.11/question
Results
27/27 correct (100%)
100% accurate citations
SME Pratigya: sign-off obtained ✓
Ready to scale to all modules

## Slide 4
POC v2: Voice Demo — Fully Working Voice Assistant
The Ask (2 Weeks)
Add STT + TTS to existing POC
Whisper API (STT) + Web Speech (TTS)
Use searchEmployer data (existing)
Deploy: Vercel + Render
What You'll See
Click "Ask" button
Speak question
Bot transcribes (Whisper)
Bot speaks answer
Shows sources below
Why This Matters
End-to-end system (not prototype)
Voice = 10x more impressive
Proves architecture before Phase 1
Zero cost (all free tiers)
Stakeholder confidence

## Slide 5
How It Works: Voice → Text → Answer → Voice
User speaks: "How does searchEmployer pagination work?"
→ Whisper API transcribes speech to text (free tier, 25K min/month)
→ orchestrator.ask() retrieves answer from index (<200ms) with citations
→ Web Speech API speaks answer back (browser built-in, unlimited, zero cost)
Tech Stack (Zero Cost)
Frontend (Vercel): Mic input + audio playback + citations display
Backend (Render): Whisper STT + orchestrator.ask() + return text answer
Database: PostgreSQL + pgvector (existing POC index, no changes)
Cost: $0 (Whisper free tier + Web Speech browser API + Render/Vercel free tier)
Timeline: 2 weeks (copy-paste code scaffolds provided)

## Slide 6
Why Voice Demo Wins Stakeholders
Text-only POC
"Chatbot answered correctly (27/27)"
Cool. Will it scale?
Voice POC v2
"Voice assistant heard, retrieved, and spoke the answer"
This is amazing! Let's approve Phase 1.
Impact
Same accuracy + retrieval, but 10x more impressive
Easier Phase 1 approval = faster path to $238K ROI

## Slide 7
The Strategy: One Client, One Feature, Per Cycle
NOT: Enumerate all Wiki/Jira for all modules (takes forever, risky, no early ROI)
YES: One real client + one pain-point feature (bounded scope, measurable, fast)
Prove the playbook (12 weeks), then replicate to N clients (template + automation)
Why: POC proved the loop works; Phase 1 proves it scales on real traffic with real ROI
Risk: Contained (if 1 client fails, we learn; full-product fail = career limiting)

## Slide 8
Pilot: Royal London (EMEA) · UAR + ISA
Royal London Profile
Major EMEA client
Support team: 8 people
Current version: v16.1
Planned upgrade: v16.2 (Q4)
Pain point: 80+ UAR/ISA tickets/month
What We're Building
Chat bot for UAR/ISA questions
Indexed from wiki + Jira + release notes
Answers with citations (sources)
Response time: <1 sec
Target accuracy: ≥80%
Timeline: 12 weeks

## Slide 9
System Architecture: Production RAG
Database: PostgreSQL + pgvector (structured chunks + vector embeddings + metadata filters)
Index: 150 wiki chunks + 47 Jira chunks + 12 release notes = 209 chunks (Royal London scope)
Query: Semantic search (vector) + metadata filter (client_id, module, version) < 200ms
NOT hitting Wiki/Jira APIs per query — cached index, refreshed once daily (off-peak)
Ingestion: Wiki daily, Jira daily, Bitbucket weekly (no API thrashing, scheduled)
Every answer carries: wiki page, Jira key, release date, last-updated freshness flag

## Slide 10
Phase 1 Timeline: 12 Weeks to Production
Week 1-2: Data ingest + index creation (150 wiki + 47 Jira + 12 release note chunks)
Week 3-4: Validation against 100 real support questions (measure accuracy, cite rate)
Week 5-10: Iterate to ≥80% accuracy (daily feedback loop with Royal London support team)
Week 10: Deploy chat interface to Royal London support (private beta, 10 agents)
Weeks 11-12: Go-live + measure (questions/week, accuracy, time saved, satisfaction)
Week 12 outcome: 40% UAR/ISA volume handled by bot, 10+ hrs/week saved, $238K/yr

## Slide 11
Data Handoff: What We Need (3–4 Hours)
Wiki pages (UAR/ISA tagged) — HTML export — 1 hour
Jira tickets (FEAT/DEFECT, component=UAR|ISA, v15.8–v16.2) — CSV — 30 min
Release notes (v15.8→v16.2 UAR/ISA changes) — Markdown — 15 min
100 real support questions (date, question, resolution, time-to-res) — CSV — 1-2 hours
Royal London metadata (current version, team size, modules) — Form — 15 min
Known gaps/doc debt (outdated or conflicting docs) — List — 30 min
Total: ~3-4 hours from your team → we build the rest

## Slide 12
How Support Team Uses It (Day 1)
Traditional Workflow
Agent gets UAR question → 15 min searching wiki + Jira → sends answer
New Workflow (With Bot)
Agent asks bot → bot responds in 2 sec with sources → agent adds context + sends
Time saved: 15 min → 2 min per question
47 UAR/ISA questions/week × 13 min = 10+ hours/week freed
New hire training: 30% faster (bot is instant knowledge base)
Quality consistency: every agent gives same answer (no knowledge loss)

## Slide 13
Support Team ROI: Royal London Year 1
Questions/week
47
47
—
Time per question
15 min
2 min
−13 min
Weekly time saved
705 min
94 min
611 min (10.2 hrs)
Cost/week
$5,288
$703
−$4,585
Cost/year
$275K
$36.5K
−$238.5K SAVED

## Slide 14
Bravura Beneficiaries: 7 Personas
Support
40% volume automated, 12+ hrs/week saved, training tool
QA/Testing
Test traceability per release, regression identification
BA/Product
Data-driven roadmap (real customer questions), doc gap ID
Architects
Impact assessment automation (2 days → 2 hours, Phase 3)
Development
Better bug context from support, release note generation
Ops/Maintenance
Incident context dashboards, faster MTTR
Executive/CFO
$4M+ ROI at 10 clients, competitive moat, revenue protection

## Slide 15
ROI Analysis: Year 1
Pilot Cost
1 engineer (3 months): $60K
Cloud compute: $1.5K
Total investment: ~$20K (excl. salary)
Payback: Week 4
Year 1 ROI: 12x
Year 1 Savings (1 Client)
Royal London support: $238.5K
Bravura support: $156K
QA incident prevention: $50–200K
Architect time: $20K
Other teams: $15K
Total: $479.5K–679.5K
Enterprise (10 clients): $4M+

## Slide 16
Next Steps: Ready to Execute
Immediate (This Week)
Confirm: POC v2 Voice (2 weeks, $0, Whisper + Web Speech)
Receive code scaffolds + deployment guide
Integrate + deploy (Vercel + Render, copy-paste, ~3 hours)
Then (Week 3-12)
Demo voice bot to stakeholders → win Phase 1 approval
Royal London data handoff (3-4h from their team)
12-week Phase 1 execution → go-live week 10 → $238K/yr verified
The Ask: Approve POC v2 Voice (2 weeks) + Phase 1 Royal London (12 weeks). Cost: $20K. ROI: $238K/yr + proven playbook for scaling to 10 clients ($4M+).