## Slide 1
Sonata Knowledge Assistant
A citation-grounded answer engine for Sonata functional questions
Budget proposal · Phase 1 — Functional Knowledge Base
27/27
eval questions correct (100%)
100%
answers carried accurate citations
8
live demo questions in ~30s
~$0.11
API cost per question (measured)
Pilot complete · SME sign-off obtained · built on Bravura's own Wiki + Jira · read-only

## Slide 2
The problem we are trying to solve
Sonata Knowledge Assistant · Phase 1 budget proposal · Aug 2026
2
▪ Functional questions about Sonata — "how does X work?", "what changed in v16.2?" — are answered today by manually searching Wiki + Jira, or by asking the team.
▪ Slow and inconsistent: answers depend on who you ask and what they remember; knowledge lives in people's heads and scattered tickets.
▪ No single trusted source: the same question gets different answers; undocumented behaviour is only discovered the hard way.
▪ Repeat questions burn SME time: support, servicedesk and BAs re-ask the same things instead of self-serving.
▪ Upgrade-impact questions are the hardest: "which clients are affected by this change?" takes days of manual cross-referencing — and that needs this corpus as a foundation.
Goal: make every Sonata functional answer fast, consistent, and traceable to a source — then build the data layer upgrade impact needs.

## Slide 3
What Sonata Knowledge Assistant is
Sonata Knowledge Assistant · Phase 1 budget proposal · Aug 2026
3
A chat assistant that answers Sonata functional questions, grounded in Bravura's own Wiki + Jira — never from the model's memory alone.
Citations on every answer
Each answer names its source — a Wiki page/section or a Jira key — so you can open it and verify.
Read-only by design
Never writes back to Wiki, Jira, Bitbucket or X-ray. Outputs are drafts for human review.
Honest when it doesn't know
If retrieval finds nothing relevant, it says so plainly instead of guessing.
Scales from pilot to product
Proven on one feature; Phase 1 extends it to all modules — the foundation for upgrade impact (Phase 3).

## Slide 4
How it works — the trusted-answer loop
Sonata Knowledge Assistant · Phase 1 budget proposal · Aug 2026
4
1 · Ingest
Read-only pull of Wiki pages + Jira tickets; split into sections/chunks.
2 · Index
Chunks embedded + keyword-indexed in a retrieval store.
3 · Retrieve
Question → most relevant chunks found (semantic + keyword hybrid).
4 · Answer
Model composes the answer from those chunks only, with inline citations.
The rule that makes it trustworthy: if retrieval returns nothing relevant, the assistant says so — it does not fall back to general knowledge about Sonata.

## Slide 5
Proof it works — the pilot
Sonata Knowledge Assistant · Phase 1 budget proposal · Aug 2026
5
27/27
eval questions correct (100%)
100%
answers carried accurate citations
8
live demo questions in ~30s
~$0.11
API cost per question
Example answers from the live demo (every one graded Correct by SME Pratigya, with the source cited):
Q: What is the default number of results per page if pagingRange is not supplied?
A: 20 results per page, starting at result index 1.
Wiki: RLSI-6059 § SFC-04
Q: Does the searchEmployer pagination change return Employer External References?
A: No — returning external references was dropped from scope (struck through in the design).
Wiki: RLSI-6059 § Out of Scope
Q: What exception does BASE-460272 report during CreateEmployerAccount?
A: HTTP 500 SOAP fault rooted in java.lang.StackOverflowError in EmployersearchDO#retrieve().
Jira: BASE-460272

## Slide 6
Why it matters — benefits
Sonata Knowledge Assistant · Phase 1 budget proposal · Aug 2026
6
Faster, self-serve answers — Support, servicedesk and BAs answer functional questions across all modules without digging through Wiki + Jira or waiting on SMEs.
One trusted, verifiable source — Every answer is traceable to a specific wiki section or Jira key — the trust foundation for anything client-facing later.
Surfaces documentation debt — Reveals which modules are well-documented and which aren't — a concrete roadmap for improving the source docs.
Measurable quality baseline — Thumbs up/down feedback and an "I don't know" escalation rate give a tracked quality metric, not assumptions.
Unlocks upgrade impact assessment — Phase 3 (which clients are affected by a version change) needs this full indexed history — the single biggest downstream value.

## Slide 7
Architecture — layered, read-only, extensible
Sonata Knowledge Assistant · Phase 1 budget proposal · Aug 2026
7
Interface
Chat (web / Teams / Slack) · voice later (Phase 4) — thin presentation, no knowledge logic.
Orchestration
Intent routing (functional Q&A vs version-diff vs impact), conversation memory, citation enforcement.
Retrieval
Hybrid search — semantic + keyword + metadata filters — with per-source retrievers (Wiki/Jira/Bitbucket/X-ray).
Knowledge & index
Chunked, embedded docs per source + entity graph: Feature ↔ Wiki ↔ Jira ↔ code ↔ test ↔ release version.
Ingestion (read-only)
Connectors to Confluence (Wiki) and Jira APIs — pull only, never write back.
Read-only against all source systems — nothing is ever written back.

## Slide 8
Technology stack — proven, low-friction
Sonata Knowledge Assistant · Phase 1 budget proposal · Aug 2026
8
Layer | Choice
LLM / orchestration | Anthropic Claude (tool-use) with prompt caching — the POC already runs on it
Retrieval | Hybrid search: semantic + keyword; local index today, pluggable vector store (use an existing org license)
Data connectors | Confluence (Wiki) API · Jira API — read-only, citation metadata preserved
Ingestion & chunking | Python — wiki/Jira ingestion scripts, section-aware chunking
Interface | Simple internal web chat (no auth complexity for now); voice in Phase 4
Phase 2 additions | Bitbucket (code) + X-ray (tests) connectors — same pattern
No new procurement needed: the stack builds on APIs Bravura already has and an LLM service already in use. Deployment stays internal — no client-facing exposure in this phase.

## Slide 9
Roadmap — what this unlocks
Sonata Knowledge Assistant · Phase 1 budget proposal · Aug 2026
9
DONE
Phase 0 — POC
· One feature · citations proven · SME sign-off obtained
NEXT
Phase 1 — Functional KB (this proposal)
· Full Wiki + Jira · all modules · 100+ question eval
later
Phase 2 — Code + test layer
· Bitbucket PRs + X-ray tests, linked into the graph
goal
Phase 3 — Upgrade Impact Assistant
· Version-diff, client profiles, impact/risk reports
later
Phase 4+ — Voice · hardening · continuous improvement
· STT/TTS interface · access control · gap detection
Phases 2 and 3 build directly on the Phase 1 corpus — this proposal is the foundation for the highest-value outcome (upgrade impact).

## Slide 10
Cost — small and mostly people-time
Sonata Knowledge Assistant · Phase 1 budget proposal · Aug 2026
10
6–8 weeks
Phase 1 effort · ~1 engineer + part-time SME/BA (per roadmap)
~$0.11
API cost per question — measured in the pilot
Cost item | Estimate
API — one-time eval & tuning (100+ questions, several passes) | ~$50–150
API — ongoing live usage (50–100 internal questions/day) | ~$100–250 / month
API — indexing the corpus | ~$0 today (local index); optional paid vector store later
Effort — the real cost | ~6–8 weeks: 1 engineer + part-time SME/BA for taxonomy & grading
Bottom line: the API bill stays in the low hundreds of dollars per month. The investment is people-time (engineering + SME workshops) — which also produces the documentation-debt roadmap as a side effect.

## Slide 11
The ask
▪ Approve Phase 1 (6–8 weeks, ~1 engineer + SME time) to scale the proven pilot into a full Functional Knowledge Base.
▪ Kick off now: book the Feature/Module taxonomy workshop (the critical path), enumerate the Wiki/Jira corpus, and start Jira bulk-ingestion.
▪ Expected outcome: broad functional Q&A with citations across all modules, a measured quality baseline — and the data foundation for upgrade impact assessment.
The pilot already delivers: 27/27 correct, 100% cited, SME-approved. Phase 1 just turns that proven pattern on for every module.
Thank you — questions & discussion welcome.